BUSINESS PROPOSAL

Website Redesign and SEO Services

Prepared for: Riverside Dental Clinic   •   Prepared by: Your Company Name   •   Date: 04 Nov 2026   •   Proposal #: P-2026-031

1. Executive summary

Riverside Dental Clinic wants more patients to find and book appointments online. We propose a mobile-friendly website redesign, online booking integration and a three-month local SEO programme. The project will take eight weeks and is designed to increase online bookings by at least 30% within six months.

2. The challenge

The current website is slow on mobile devices, has no online booking and ranks poorly for local searches such as "dentist near me". Most new patients find the clinic through referrals only.

3. Proposed solution

• Modern, responsive website with 8 core pages
• Online appointment booking linked to the clinic calendar
• Local SEO: business profile, service pages and on-page optimization
• Training for staff to update content

4. Timeline

| Phase | Deliverables | Weeks |
| --- | --- | --- |
| Discovery | Goals, content plan, sitemap | 1–2 |
| Design | Homepage and page designs | 3–4 |
| Build | Development, booking, testing | 5–7 |
| Launch | Go-live, training, SEO setup | 8 |

5. Investment

| Item | Price |
| --- | --- |
| Website design and development | 350,000 |
| Online booking integration | 60,000 |
| Local SEO programme (3 months) | 90,000 |
| Total | 500,000 |

6. Next steps

Sign below to accept this proposal. A 40% deposit starts the project; the balance is due at launch. This proposal is valid for 30 days.

Accepted by: ______________________     Date: ____________          Your Company: ______________________