BUSINESS PROPOSAL
Website Redesign and SEO Services
Prepared for: Riverside Dental Clinic   •   Prepared by: Your Company Name   •   Date: 04 Nov 2026   •   Proposal #: P-2026-031
1. Executive summary
Riverside Dental Clinic wants more patients to find and book appointments online. We propose a mobile-friendly website redesign, online booking integration and a three-month local SEO programme. The project will take eight weeks and is designed to increase online bookings by at least 30% within six months.
2. The challenge
The current website is slow on mobile devices, has no online booking and ranks poorly for local searches such as "dentist near me". Most new patients find the clinic through referrals only.
3. Proposed solution
• Modern, responsive website with 8 core pages
• Online appointment booking linked to the clinic calendar
• Local SEO: business profile, service pages and on-page optimization
• Training for staff to update content
4. Timeline
	Phase
	Deliverables
	Weeks

	Discovery
	Goals, content plan, sitemap
	1–2

	Design
	Homepage and page designs
	3–4

	Build
	Development, booking, testing
	5–7

	Launch
	Go-live, training, SEO setup
	8


5. Investment
	Item
	Price

	Website design and development
	350,000

	Online booking integration
	60,000

	Local SEO programme (3 months)
	90,000

	Total
	500,000


6. Next steps
Sign below to accept this proposal. A 40% deposit starts the project; the balance is due at launch. This proposal is valid for 30 days.
Accepted by: ______________________     Date: ____________          Your Company: ______________________




